## Slide 1
ORCHESTRATION PLATFORM | MODERNIZATION PROPOSAL
Why Now: The Problem
95%
of the work is wasted
A single incoming update sets off hundreds of internal steps to orchestrate single calculator.
5+ min
to answer one question
context and event reverse lookup is slow
amplifies database connection starvation and leakage
no cache mechanism
Month-end
production instability peaks
Work arrives faster than the platform can clear it, so failed runs and incidents rise exactly when the deadline is tightest.
~100
calculator DAGs, and growing
Each calculator we add multiplies the waste, so onboarding a new team adds risk rather than simply adding capacity.
ALIGNED WITH OUR CREW’S VISION
To achieve our vision of a stable, high-performance shared ACD Orchestration Platform for onboarding new client calculators, modernization is imperative.
EFFICIENCY
SPEED
STABILITY
SCALABILITY

## Slide 2
ORCHESTRATION PLATFORM | MODERNIZATION PROPOSAL
The Plan
Phased delivery that protects the deliverables already committed for the period
FOUNDATION
Q3 2026
1
Event backbone
A fast, resilient event service
• Completion checks: 5+ minutes → under a tenth of a second
• Outages drain automatically; bad messages are quarantined for replay, never dropped
• Indexed event store with a managed retention lifecycle
• Everything downstream depends on this landing first
CAPABILITY
Q4 2026
2
One routing rulebook
One source of truth for what runs when
• ~200 wasted scheduler operations per event → 1
• Two routing systems replaced by one versioned, auditable rulebook
• Every routing decision explainable — “why did this not run?” becomes a query
• Portfolio runs: ~10 per reporting date → 1
PLATFORM
Q1 2027
3
Framework + Airflow 3.x
Modern runtime, co-delivered
• One authoring pattern; simple reusable components
• Airflow 3.x delivers out of the box the stability we engineer around today
• Built-in throttling controls to protect month-end capacity
• Each of the ~100 calculators is touched once — new pattern and new runtime together
Why Airflow 3.x is co-delivered: it is a breaking upgrade that touches every calculator. Pairing it with the framework rewrite means each DAG is migrated once — onto the new pattern and the new runtime in a single change. Runtime preparation begins in Q4 2026, alongside the routing work and ahead of the migration waves.
Business outcomes → Faster reporting cycles · Higher reliability on regulatory deadlines · Lower run-cost per event · Fewer production incidents

## Slide 3
ORCHESTRATION PLATFORM | MODERNIZATION PROPOSAL
Capacity & Parallel Delivery
The phasing exists so that business-as-usual regulatory delivery and other key priorities delivered as planned.
Q3 2026
Q4 2026
Q1 2027
Q2 2027
Event backbone
build · shadow · cutover
Routing rulebook
author · shadow · phased cutover
Framework + Airflow 3.x
runtime build · pilot · migration waves
CONTINUES IN PARALLEL, UNINTERRUPTED
• Month-end and quarter-end regulatory close
• New calculator onboarding, on the existing pattern
• Production support and incident response
• Regulatory change already committed for the period
WHAT MAKES THAT POSSIBLE
• Every change is additive — nothing in use is modified
• Modernized components are built and tested separately
• New Airflow runtime built alongside the current one
• A tested rollback plan to return to the current platform incase of migration failure

## Slide 4
APPENDIX | BASELINE → TARGET
What Success Looks Like
Every target below is measurable against a baseline captured before anything changes in production.
MEASURE | TODAY | TARGET | CHANGE
Scheduler operations per event | ~50–100 task instances | < 10 | ~90% reduction
Airflow metadata-DB writes per event | ~100–150 state writes | ~3–5 | ~95% reduction
Event-store query latency (sensor poll) | 5+ minutes | < 50 ms | > 6,000× faster
Portfolio runs per reporting date | ~10 (9 wasted) | 1 | ~90% reduction
Sources of routing truth | 2 — Scala DB table + Python file | 1 versioned registry | 2 → 1
Portfolio fan-in correctness | One lost event blocks the date | Recomputed from the event record | Fragile → durable
Routing-failure diagnosis | No structured record | Every decision explainable | Opaque → auditable
Airflow runtime line | 2.10.5 — 2.x maintenance line | 3.x — current supported line | Trailing → supported
Tenant isolation at runtime | None — shared execution model | Task isolation + multi-team | Shared → isolated
Production incidents from orchestration | Stalls, blocked portfolios, missed triggers | Those root causes designed out | ~40% fewer